User Acceptance Testing (UAT) Report

| Date | 18 FEB 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS88463. |
| Project Name | FreelanceFinder – Discovering Opportunities, Unlocking Potential |

Project Overview

Project Name: FreelanceFinder – Discovering Opportunities, Unlocking Potential

• Project Description:

FreelanceFinder is a full-stack MERN-based freelancing platform that enables Clients to post projects, Freelancers to submit proposals, and both parties to collaborate through real-time communication. The system provides secure authentication, structured project management, proposal tracking, and role-based access control. Administrators monitor platform activities, manage users, and ensure system integrity through a dedicated dashboard.

• Project Version:

v1.0

• Testing Period:

15 FEB 2026 – 20 FEB 2026

Testing Scope

Features and Functionalities Tested

• User Registration and Login
• Role-Based Access (Admin, Client, Freelancer)
• Project Creation and Management
• Proposal Submission and Tracking
• Freelancer Selection Process
• Real-Time Chat (Socket.io)
• Project Submission and Status Update
• Admin Dashboard Monitoring

User Stories / Requirements Tested

• Secure authentication and authorization using JWT and Bcrypt
• Role-based access control with middleware protection
• Project posting and management functionality
• Proposal workflow and freelancer selection logic
• Real-time chat communication
• Secure data handling and database integrity
• Admin monitoring and user management

Testing Environment

| Item | Details |
| --- | --- |
| URL / Location | http://localhost:5173 (Frontend). |
| Backend API | http://localhost:5000 |
| Database | MongoDB |
| Credentials | admin@mail.com admin |

Test Cases:

| Test Case ID | Test Scenario. | Test Steps | Expected Result | Actual Result | Pass / Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User Registration. | Enter vaild details & register | Account created successfully | Registered successfully | Pass. |
| TC-002 | User Login | Enter email & password | Redirected to dashboard | Login successful | Pass. |
| TC-003 | Project Creation | Login as Client and create project | Project created successfully | Project added | Pass. |
| TC-004 | Proposal Submission | Login as Freelancer and submit proposal | Proposal submitted successfully | Proposal stored successfully | Pass. |
| TC-005 | Progress Tracking | Complete lesson | Progress updated | Progress updated | Pass. |
| TC-006 | Cretificate Generation | Complete course | Certificate generated | Certificate download | Pass. |
| TC-007 | Admin Monitoring | Login as Admin | View users & courses | Data display correctly | Pass. |

Bug Tracking:

| Bug ID | Bug Description. | Steps to Reproduce | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Minor UI alignment issue on mobile view | 1. Open dashboard on mobile | Low | Closed. | Fixed using responsive CSS. |

Notes:

- All positive and negative scenarios were tested.

- Authentication and role-based access were verified.

- Minor UI and performance issues were resolved before final sign-off.

- The system is ready for deployment after approval.