Agile Planning – FreelanceFinder

A Sprint is a fixed time period (usually 2 weeks) during which the team completes a defined set of tasks.

An Epic is a large feature that cannot be completed within a single sprint and is divided into smaller Stories.

A Story is a small functional task that delivers a specific feature and contributes to completing an Epic.

A Story Point represents the effort required to complete a Story:

- 1 – Very Easy task

- 2 – Easy task

- 3 – Moderate task

- 5 – Difficult task

Sprint Planning Logic (2-Week Cycle)

Sprint 1: Setup & Core Architecture

● Define user stories and prioritize product backlog
● Set up Node.js & Express backend
● Configure MongoDB database connection
● Initialize React frontend structure
● Implement routing and folder structure
● Create User schema and authentication system (JWT + Bcrypt)

Sprint 1 Story Points = 13

Sprint 2: Core Platform Features

● Implement user registration and login
● Implement role-based access control (Admin, Client, Freelancer)
● Develop project creation module (Client dashboard)
● Implement project listing and browsing
● Develop proposal submission module
● Build admin dashboard for user and project monitoring

Sprint 2 Story Points = 21

Sprint 3: Collaboration & Workflow

● Implement freelancer selection logic
● Develop real-time chat using Socket.io
● Store chat history in database
● Implement project submission workflow
● Implement project status tracking (Open, In Progress, Completed)
● Improve UI responsiveness and dashboard updates

Sprint 3 Story Points = 21

Sprint 4: Security, Testing & Optimization

● Protect routes using middleware
● Improve error handling and input validation
● Optimize API performance
● Conduct functional and performance testing
● Fix bugs and refine UI/UX
● Prepare documentation and deployment setup

Sprint 4 Story Points = 13

Total Story Points Calculation

Sprint 1 = 13
Sprint 2 = 21
Sprint 3 = 21
Sprint 4 = 13

Total Story Points = 13 + 21 + 21 + 13 = 68

Number of Sprints = 4

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 68 / 4 = 17

Our team’s velocity is 17 Story Points per Sprint, which indicates a stable and consistent development pace across the project lifecycle.